P L A N  
Software solution for Media Bazaar

ICT & Software Engineering - Semester 2

Class: S2-CB-01

Group: 4

Group members: Stoycho Stoychev – 4292723

Tony Jiang – 4172507

Stela Trencheva – 4095200   
 Veronika Valeva – 4090349

Date: February/March 2021

# Contents:

1. Our team
2. Introduction to the problem / assignment
3. Deliverables
   1. Tasks for week one
      1. Start time
      2. Brainstorming ideas for solution
      3. Setting up goals
      4. Deliver project analysis document / plan of the project
      5. Time management / Duration
      6. Self-check / Check the status of the group’s work process
   2. Tasks for week two
      1. Working on user requirements specifications
      2. Assigning different tasks to the group members
      3. Time management / Duration
      4. Self-check / Check the status of the group’s work process
   3. Tasks for week three
      1. Finishing tasks from the past week(s) (if any)
      2. Assigning new tasks to the group members
      3. Deliver and present the work done / Check the group progress
      4. Time management / Duration
      5. Self-check / Check the status of the group’s work process
   4. Tasks for week four
      1. Finishing tasks from the past week(s) (if any)
      2. Assigning new tasks to the group members
      3. Time management / Duration
      4. Self-check / Check the status of the group’s work process
   5. Tasks for week five
      1. Finishing up the whole project / finishing tasks from the past week(s) (if any)
      2. Finishing up the report document
      3. Test plan / User testing
      4. Time management / Duration
      5. Self-check / Check the status of the group’s work process
   6. Tasks for week six
      1. End of the first work period.
      2. Evaluation of the work done.
      3. Self-evaluation / Goal check / Self-check / Time management

Our team

Introduction to the problem / assignment

Week One

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | Forming a group/Project plan | **Delivery date:** | 12.02.2021(Friday) |
| **Input:** N/A | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Create a group of four people. * Make a repository. * Come up with questions for the client. * Interview the client. * Make a project plan. * Assign group members with different responsibilities. * Make a project report document. | | | | |
| **Responsibility:** | | | | |
| * Stoycho – Create a git repository. Write the agenda after every meeting. * Tony – Speak with the client * Stela – Work on the project plan. * Veronika – Start the report documentation. Work on the project plan. | | | | |
| **Output:** PRJ-CB01 – Group 4  Git repository - https://git.fhict.nl/I467491/s-cb-s2-cmk-group-4.git  Project plan  Report  Group name and logo | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes

Week Two

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | URS | **Delivery date:** | 26.02.2021(Friday) |
| **Input:** Project plan/Tutor feedback  Client’s requirements | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Improve the project plan. (if needed) * Create sketches and wireframes for the application. * Create a logo for the application. * Working on the user requirements specifications. | | | | |
| **Responsibility:** | | | | |
| * Stoycho – * Tony – * Stela – Come up with a logo. Work on wireframe. * Veronika – Work on sketches. | | | | |
| **Output:** Sketches  Wireframe  Project logo | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes

Week Three

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | Implementation | **Delivery date:** | 05.03.2021(Friday) |
| **Input:** Tutor feedback  Sketches  Wireframe  Project logo  Tutor feedback. | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Create a log in page. * Create a profile pages for every kind of user. * Create a page for assigning shifts to employees. (administration) * Create a page for managing employee profiles. (administration) | | | | |
| **Responsibility:** | | | | |
| * Stoycho – * Tony – * Stela – * Veronika – | | | | |
| **Output:** Log in page  Profile pages  Page for assigning shifts Page for managing profiles. | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes.

Week Four

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | Implementation | **Delivery date:** | 12.03.2021(Friday) |
| **Input:** Log in page  Profile pages  Page for assigning shifts Page for managing profiles.  Tutor feedback. | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Create a page for stock statistics. (management) * Create a page for employee statistics. (management) * Create a page for restock requests. (depot-workers) * Create a page for stock data. (depot-workers) | | | | |
| **Responsibility:** | | | | |
| * Stoycho – * Tony – * Stela – * Veronika – | | | | |
| **Output:** Page for stock statistics  Page for employee statistics  Page for restock requests  Page for stock data. | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes.

Week Five

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | Testing/Implementation | **Delivery date:** | 19.03.2021(Friday) |
| **Input:** Page for stock statistics  Page for employee statistics  Page for restock requests  Page for stock data.  Tutor feedback. | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Create a test plan. * Send test plan to peers. * Create a report with the results from the user testing. * Work on any unfinished work from past weeks concerning the implementation of the code. (if any) | | | | |
| **Responsibility:** | | | | |
| * Stoycho – * Tony – * Stela – * Veronika – | | | | |
| **Output:** Test plan  User testing / Report | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes.

Week Six

# Work for the week:

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity name:** | Software presentation | **Delivery date:** | 26.03.2021(Friday) |
| **Input:** User testing / Report  Initial version of the application – finished  Report documentation  Tutor feedback. | | | | |
| **Budget:**  16/h per person | | | | |
| **Activities:** | | | | |
| * Create a presentation. * Finish the report documentation. * Present the final version of the application. | | | | |
| **Responsibility:** | | | | |
| * Stoycho – * Tony – * Stela – * Veronika – | | | | |
| **Output:** | | | | |

* Self-check at the end of the week – Check the work done / Check the unfinished processes.